**Project Log**

We have met about 3/4 of the requirements for Orbital and should be completing our web application Word Blitz in July. We have used the whole of June to better understand and utilize python, GAE and CSS in the creation of our project. We have created a workable web application game. There are some features that will be added such as the timer, counter and the leadership board. We will refine our application for a better user experience as well.

Total hours for Nicholas (from spreadsheet below): 60

* Nicholas’s Piazza usage (days online, posts viewed, contributions): 10 days, 20 viewed, 0 contributions

Total hours for Jeremy (from spreadsheet below): 52

* Jeremy’s Piazza usage (days online, posts viewed, contributions): 6 days, 10 viewed, 0 contributions

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **S/N** | **What** | **Date** | **Nicholas**  **(Duration)** | **Jeremy**  **(Duration)** | **Remarks** |
| 1 | Research on google app engine | 31/5/2014 | 3 |  | http://www.youtube.com/watch?v=j7OQZp2S5pY |
| 2 | Python coding | 1/6/2014 | 3 | 3 | Research on available libraries |
| 3 | Python coding | 3/6/2014 | 3 | 3 | Adding of suitable libraries into our python file |
| 4 | Html coding | 4/6/2014 | 2 | 2 | Creation of mainmenu.html |
| 5 | Python coding | 4/6/2014 | 3 | 3 | Basic coding of the python skeleton |
| 6 | Html coding | 6/6/2014 | 2 | 2 | Creation of gamepage.html |
| 7 | Python coding | 6/6/2014 | 3 | 3 | Editing of the python skeleton file |
| 8 | Html coding | 8/6/2014 | 2 | 2 | Creation of helppage.html |
| 9 | Python coding | 10/6/2014 | 4 | 4 | Editing of the python file to include the relevant html coding |
| 10 | Python coding | 11/6/2014 | 4 | 4 | Editing of the python file |
| 11 | CSS coding | 12/6/2014 | 3 | 3 | Creation of main.css |
| 12 | CSS coding | 13/6/2014 | 3 | 3 | Editing of main.css |
| 13 | CSS coding | 15/6/2014 | 3 | 3 | Creation of gamepage.css |
| 14 | CSS coding | 17/6/2014 | 3 | 3 | Editing of gamepage.css |
| 15 | Html coding | 19/6/2014 | 2 | 2 | Editing of the available html files |
| 16 | CSS coding | 21/6/2014 | 3 | 3 | Creation of helppage.css |
| 17 | CSS coding | 23/6/2014 | 3 | 3 | Editing of helppage.css |
| 18 | Python coding | 24/6/2014 | 3 | 3 | Final editing to add all the relevant files |
| 19 | Creation of README file and log file | 25/6/2014 | 5 | 2 | Nicholas is in charge of the README file and Jeremy is in charge of the log file |
| 20 | Recording a video on the progress for milestone 2 | 27/6/2014 | 2 |  | Nicholas in charge of the video recording |